SPRINT IMPLEMENTATION

Action Plan (PoA)

Group No - 04

Timeline: **05-05-2022** to **24-05-2022**

Sprint Timeline:

| Details | Planned/Expected Date | Realized/Actual Finished Date |
| --- | --- | --- |
| SRS | 09-05-2022 | 09-05-2022 |
| Design | 10-05-2022 | 12-05-2022 |
| Coding | 21-05-2022 | 23-05-2022 |
| UT-IT | 20-05-2022 | 25-05-2022 |
| RTM | 23-05-2022 | 24-05-2022 |
| Sprint Assessment (Internal) |  |  |
| Sprint Assessment (Client) |  |  |

Team – Roles:

| Name | Role(s) |
| --- | --- |
| Jahnavi k | *Coding, Testing, Doc, Design* |
| Manohar K | *Coding, Testing, Doc, Design* |
| Anurag M | *Coding, Testing, Doc, Design* |
|  |  |